## Slide 1
Plone migrations using plone.restapi
Andreas Jung Plone Conference
November 2018, Tokyo

## Slide 2: Requirements & goals
Migration of about 10 Plone sites to Plone 5.1
  3 business sites
  7 project sites
Plone 4.1 and 4.3
consistent new look & feel
consistent common code base
reduced number of dependencies
(old: 15-20 packages, new: 4 packages)
consistent deployment

## Slide 3: Why not the standard Plone migration?
We wanted to start fresh → in-place migration not applicable
Transmogrifier: too much „magic“ under the hood
every source site slightly different
massive consolidation of Archetypes content-types and packages to a few new Dexterity types
individual restructuring and consolidation of sites
consolidation of security and access management
incremental and partial site migrations (YAML-based configuration)

## Slide 4: Migration setup
Provisioning API | plone.restapi
Plone 5 | 
Target system
Source systems
migrate.py | site-specific YAML config
Plone 4.1/4.3 | 
HTTP

## Slide 5: Own provisioning API
few supplementary functions to plone.api:
  provision new Plone site with add-ons
  preserving/restoring old UIDs of source system
  handling of navigation root
  default pages
  customer-specific migration logic
  implemented as browser views

## Slide 6: Migration process
create_site() provision_site()
migrate_users() migrate_groups()
for folder in all_folders:
content_objs = find_all_objs(folder) for obj in content_objs:
target_pt = determine_target_pt(obj) target_path = determine_target_path(obj) obj_data = extract_data(obj)
ensure_folder_hierarchy(target_path) # p.api, prov.api create_content(target_path, target_type, obj_data) # p.api set_workflow()
set_local_roles()
restore_uids(folder) switch_to_resolveuid(folder)
# provisioning.api # provisioning.api
commit()

## Slide 7: Lessons learned
migrations using plone.api over HTTP are very stable and reasonable fast (60-90 minutes for largest sites)
all structures and content could be automatically migrated (80-90%)
10-20% manual work
  default pages
  fixing content
  collections
  replacing various collages
easily adoptable to other migration projects